## Slide 1: 0037647 Medicare -Smart- Provider Finder
One Anthem - Stars and Risk Revenue/66575 Medicare Smart Provider Finder
Requirements Elicitation Workshop
Mark Willcox
February 26, 2019

## Slide 2: Agenda
Core Team Participants
Meeting Objectives
Scope Finalization
BRD Elicitation

## Slide 3: Core Team Participants
Role | Name | Responsibilities
Initiative Owner / Project Sponsor | Jeff Reveley | (Business) Overall responsibility for defining initiative objectives/benefits and day-to-day sponsorship of the initiative, actively participating in decision making and escalation processes.
IT Initiative Delivery Owner | TBD | (IT) Accountable for the delivery of the solution knowing that it may involve coordination with other IT Leadership, if necessary.
Initiation Manager | Mark Willcox | (IT) Coordinates all Initiation phase activities & deliverables.
Initiation Analyst | Judy Thomas | (IT) Documents & refines the initial high level business requirements/epics and capabilities.
Delivery Manager (IT PM) | Shavonne Porter | (IT) Overall responsibility for managing technical component of the project execution.
Business PM | Jeff Reveley | (Business) Overall responsibility for managing the initiative and coordinates any business process changes required to implement the project.
Enterprise Architect |  | (IT) Assists Lead Solution Architect by ensuring enterprise architecture standards are considered in Solution Design.
Lead Solution Architect | TBD | (IT) Documents a high level conceptual solution, identifying systems impacted, based on the high level requirements captured. Will work with other technical SMEs to create this vision.
Planning Lead |  | (Business) Supports the business in terms of planning and execution issues.
Execution Lead | Michael Lumpinski | (Business) Overall responsibility for initiative execution. The Delivery Manager generally rolls up to the Execution Lead. Escalation point for delivery issues.
Business Account Manager / Portfolio Support |  | (Business) Primary Portfolio Support assigned to each initiative to represent the interests of the Initiative Owner during the end-to-end project lifecycle. Assists business SME coordination, funding decisions, and project support.
Provider Collaboration | Joely Porter, Aimee Sessler | Additional key participants that are supporting the Initiative.
SOA Team | Rajkumar S. Ayyasamy, Pattabhi Ponugupati, | 
HCA | Mike Culleiton | 
Digital Solutions | Kerry Milewski, Scott Bamford | 
Online Store | Rebecca Bates | 
Business Change Director QAT | Amy Philipps | 
Medicare Ops & Network Strategy | Douglas Johnson | 
Provider Economics | Thomas Killian | 
Member Portal | Xenos Sroka | 
Medicare Sales Platform & Chan | Maribel Brogden | 

## Slide 4: Meeting Objective
The purpose of this meeting is to document and agree upon the scope as well as elicit the high level business requirements for the “0037647 Medicare -Smart- Provider Finder” initiative.
On this call we will:
Make sure our scope is clearly documented and agreed upon.
Create/Update High Level Business Requirements (Capabilities/Epics), as needed, in alignment with scope.
Develop draft BRD document.
Draft any applicable process flow diagrams.

## Slide 5: Scope Finalization
Initiative Introduction
Scope Boundaries
Requested Initiative Dates
Risks / Known Issues
Dependencies / Constraints

## Slide 6: Initiative Introduction
Use Member Default Optimization (MDO) data and/or CMS Quality data to determine how providers get displayed to members when they are searching for a provider within the online provider directory. This solution would allow us to present members with high quality, low cost providers at the top of their search results for PCPs and specialists.
Notes:
There may be work that can be leveraged from a similar CSBD-focused initiative (Wave #845 – “Smart” Provider Finder).
Per Joely Porter: We started at the end of last year (2017) implementing MDO in Medicare. Issue we are having is most markets are too small to measure provider performance in our current statistically valid methodology. We are finding only 3 or 5 provider groups with 150 or more members. Our methodology uses 150 as a cutoff for measurement. We have an upcoming Steering Committee call next week (4/1/18) to discuss this issue.

## Slide 7: Scope Boundaries
Category | In Scope | Out of Scope
Markets / Regions | CareMore; Anthem Plan States (CA; CO; CT; GA; IN; KY; ME; MO; NH; NV; NY; OH; VA; WI) All Markets where we are using legacy provider finder tool | Commercial HealthLink UniCare Medicare markets using HealthSparq (AZ, FL, NJ, NM, TN, TX, and WA)
LOB / Products | Medical Plan | Commercial Labor & Trust CDHP (Consumer Driven Health Plan), HRA, HSA, FSA, Commuter (Parking, Transit) Health Plan BPO Services (Analytics Services; Subrogation Services; TPA Services; Utilization Management Services) Pharmacy Specialty (Dental; Employee Assistance Program; Hearing; Life & Disability; Vision; Voluntary; Worker’s Compensation) Other (supplemental benefits) Blue Card, EPO, PPO, POS, HMO, Fee-for-Service (FFS)
Business Segments | Medicare | Commercial Individual (On/Off Exchange) Commercial Small Group (On/Off Exchange) Commercial Large Group Commercial National Commercial Employer Group Retiree GBD (Medical Plans Duals – Medicare & Medicaid – MMP; Medicaid) FEP
Other | Secure and non-secure sites (members and guests) – legacy provider finder and online shopper (over 65) | Cost and Care Finder (CCF) Tool

## Slide 8: Requested Initiative Dates
Initiation Readiness Review Kickoff Meeting
02/11/2019
Targeted Deployment Date(s)*
04/12/2019
Targeted Readiness Date*
05/31/2019
Targeted Finish Date*
(including Warranty)
06/30/2019
*Targeted Dates are subject to change.

## Slide 9: Risks / Known Issues
Risks (Something that may happen)
IT resource availability to support timeline
Known Issues (Something that has happened)
N/A

## Slide 10: Critical Assumptions
MDO scoring will be the same across all Medicare markets
Highlights the global directional expectations/assumptions for the initiative and/or as it relates to other initiatives; does not capture all of the assumptions for the initiative (see BRD).

## Slide 11: Dependencies / Constraints
Dependencies (Limitations under which this initiative must be conducted)
Need to ensure program meets compliance requirements and approvals
Need to confirm legal approval of using Commercial methodology for Specialist search results display are compliant with CMS Medicare regulations and Provider contracts.
Constraints (Initiatives, events or decisions our initiative is dependent on)
Per CMS regulations, a Provider cannot be excluded from Provider Finder or OnLine Shopper search results.

## Slide 12: BRD Elicitation
During this section of the call, we will create the final draft of the BRD.
Please help us validate the requirements and identify any gaps.

## Slide 13: Discussion Guidelines
Represent your area
Speak freely and clearly
Make decisions, or form assumptions where needed
Use the parking lot as needed
Commit to action items and follow through on completion
Focus on achieving the big picture
Save detailed requirements for Planning Phase or breakout sessions
Defer solutioning to the Solution Lead and Enterprise Architect
Try not to get sidetracked from the big picture
Avoid creating technical requirements (focus on the business requests)
Things To Do
Things to Avoid

## Slide 14: Appendix
Why Use Initiation Facilitation?
Initiation Deliverables Support Execution
Initiation Services Overview
Agile Requirements Overview

## Slide 15: Why Use Initiation Facilitation?
Facilitation
Initiation
  You get a dedicated and specialized team working to bring the right areas and people together across business and IT to ensure there is a shared understanding of the Initiative and it is setup for a successful execution.
Goal: Get Work Ready To Be Executed To Impacted Delivery Teams ASAP.
Designed to launch successful initiatives
We launch large and complex initiatives that impact many delivery teams across Anthem.
We ensure there is a clear shared vision of what a successful execution will look like from a business and technical perspective.
We make sure that the areas essential to delivering the work are identified and engaged for delivery.
Ensure standard practices are in place
We help the Initiatives flow from Wave to Central Work Intake to the IT Teams executing the work.
Initiation sets up standard artifacts and repositories such as APM and JIRA.
Our standardized deliverables, such as Epics/Capabilities and Solution Architecture Documents, can be utilized by Agile & traditional teams.

## Slide 16: Initiation Deliverables Support Execution
Initiation
Execution Delivery
Shared Understanding of Scope
Initiative Backlog with starting EPICs / Capabilities
Solution Design establishing technical approach
Impacted Areas engaged to begin execution
Detailed Requirements (EPICs/User Stories) based on enhancing High Level Capabilities/Epics
Detailed Design enhancing the initial High Level design
Product Backlog
Execution/Delivery Estimation
Construction & Testing
Sprints
Deployment / Implementation
Sprint Deliverables
Warranty / Closeout
“Initiative Starter Kit”
  Execution builds upon the deliverables from Initiation utilizing a full team and day-to-day project management to accelerate the work further.
  Initiation does not answer all of the initiative’s questions; instead it exposes these questions and ensures the right areas are engaged so they can be completely addressed in Execution.
  Initiation ensures foundational analysis is complete, and Owners/Sponsors have a shared vision for successful execution.
Executive Approval to “Go”

## Slide 17: Initiation Service Options
Deliverables
Identify Core Team Participants
Get to Execution Plan
Define Targeted Milestones
Refined Scope and High-Level BRD (Capabilities / EPICs) in the Initiation BRD Template
Finalized Scope and High-Level BRD (Capabilities / EPICs)
Distribute to HLBR Survey Respondents
Identified Systems List and Solution Context Diagram
Initial 90 Day Resource Estimates to staff project
T-Shirt ROM, if applicable
Execution Gate Approval
IT DM Transition
Initial JIRA Upload
Execution
End Initiation
Executive Summary and Transition
REQUEST “GO” APPROVAL AND TRANSITION
6
Estimation
Resource Engagement Planning / ROM
90 DAY RESOURCE ESTIMATES AND/OR ROM
5
Solutioning
Solution
Workshop
BUILD CONCEPTUAL HIGH-LEVEL SOLUTION DESIGN
4
Requirements Validation
REVIEW AND VERIFY HIGH-LEVEL REQUIREMENTS
3
Requirements Elicitation
ELICIT AND/ OR REFINE HIGH-LEVEL REQUIREMENTS
2
Start Initiation
Initiation Readiness Review
Kickoff
OVERVIEW AND DETERMINE THE “GET-TO-EXECUTION” PLAN
1
CWI Intake / Triage
Requirements
Today’s Call

## Slide 18: Agile Requirements
During Initiation, high level business requirements will be captured as “Jira Epics”, also known as Features, within the Scaled Agile Framework (i.e. SAFe). An Epic is simply a “big user story.” It is usually broad in scope and short on details. During Release Planning, which occurs after Initiation when the full team is engaged, Epics are commonly split into multiple, smaller User Stories.
A User Story is used to express requirements that focuses on what a user of a product would like to achieve. Although documenting and refining Epics, or Features, will be the primary focus during Initiation, User Stories may also be identified. Key characteristics of a user story include:
  They are not detailed requirements specifications (something a system shall do) but are rather negotiable expressions of intent. The User Story does not define the "How".
  They are short and easy to read, understandable to developers, testers, stakeholders, and users. In other words, they are written in plain language without Anthem jargon so that they can be understood by everyone.
  They include the business value.

## Slide 19: Agile Requirements (continued)
Epics and User Stories are written in the same format or voice: As a <who>, I want to <what> so that <why>.
  Example Epic: As a member <who>, I want to log into the Consumer Portal <what>, so that I can view my health insurance related information <why>.
  This Epic can be broken down into smaller User Stories:
    As a member, I want to set my own password so that it is easy to remember.
    As a member, I want to be able to re-enter my password when I mis-key it so that I can still log into the Consumer Portal.
Note that if requirements are delivered in a traditional waterfall format and need no further development, they will not be converted to Epics and User Stories during Initiation. It is recommended that new requirements are written in the user story voice.
For more information and training, see the Agile COE Microsite @ https://share.antheminc.com/sites/AgileAnthemCOE/assets/training.htm