## Slide 1: 0037647 Medicare -Smart- Provider Finder
One Anthem - Stars and Risk Revenue/66575 Medicare Smart Provider Finder
Initiation Readiness Review Kickoff
Mark Willcox
2/11/2019

## Slide 2: Agenda
Core Team Participants
Meeting Objectives
Initiative Overview
Readiness Check
  “Execution Ready” Assessment
  “Initiation Ready” Assessment
Agree on Get-To-Execution Plan

## Slide 3: Core Team Participants
Role | Name | Responsibilities
Initiative Owner / Project Sponsor | Jeff Reveley | (Business) Overall responsibility for defining initiative objectives/benefits and day-to-day sponsorship of the initiative, actively participating in decision making and escalation processes.
IT Initiative Delivery Owner | TBD | (IT) Accountable for the delivery of the solution knowing that it may involve coordination with other IT Leadership, if necessary.
Initiation Manager | Mark Willcox | (IT) Coordinates all Initiation phase activities & deliverables.
Initiation Analyst | Judy Thomas | (IT) Documents & refines the initial high level business requirements/epics and capabilities.
Delivery Manager (IT PM) |  | (IT) Overall responsibility for managing technical component of the project execution.
Business PM | Jeff Reveley | (Business) Overall responsibility for managing the initiative and coordinates any business process changes required to implement the project.
Enterprise Architect |  | (IT) Assists Lead Solution Architect by ensuring enterprise architecture standards are considered in Solution Design.
Lead Solution Architect | TBD | (IT) Documents a high level conceptual solution, identifying systems impacted, based on the high level requirements captured. Will work with other technical SMEs to create this vision.
Planning Lead |  | (Business) Supports the business in terms of planning and execution issues.
Execution Lead |  | (Business) Overall responsibility for initiative execution. The Delivery Manager generally rolls up to the Execution Lead. Escalation point for delivery issues.
Business Account Manager / Portfolio Support |  | (Business) Primary Portfolio Support assigned to each initiative to represent the interests of the Initiative Owner during the end-to-end project lifecycle. Assists business SME coordination, funding decisions, and project support.
Provider Collaboration | Joely Porter, Aimee Sessler | Additional key participants that are supporting the Initiative.
SOA Team | Rajkumar S. Ayyasamy, Pattabhi Ponugupati, Surekha Balaji, | 
HCA | Mike Culleiton | 
Digital Solutions | Kerry Milewski, Scott Bamford | 
Online Store | Rebecca Bates | 
Business Change Director QAT | Amy Philipps | 
Medicare Ops & Network Strategy | Douglas Johnson | 
Provider Economics | Thomas Killian | 
Member Portal | Xenos Sroka | 
*IMs, please bold those attending today’s call.

## Slide 4: Meeting Objective
The purpose of this meeting is to assess the best way to move the “0037647 Medicare -Smart- Provider Finder” initiative forward to Execution.
On this call we will:
Introduce you to the Initiation Manager and Initiation Analyst.
Review the readiness criteria and agree on the best way to move this initiative towards Execution.
Document what Initiation approach works best for you and make a plan to get started.
There are four Initiation Approaches we will discuss:
No Initiation (Bypass, Go Straight to Execution)
Some Initiation (Only Use Select Initiation Facilitation)
Rapid Initiation (Work On Initiation Most of The Day, Everyday)
Normal Initiation (Most Common Approach)
Call Playback Information Playback Online 1. Click this link or paste the entire URL into your browser: https://wp0.teleconferencingcenter.com/playback/archive?id=ede39679-66d7-4496-ad6d-abb235dc3113.rpm 2. At the prompt, enter your name and email address. 3. Click "Listen".
Supporting Information
Link to Initiation One Anthem Recorded Training

## Slide 5: Initiative Overview
Initiative Introduction
Scope Boundaries
Requested Initiative Dates

## Slide 6: Initiative Introduction
Use Member Default Optimization (MDO) data and/or CMS Quality data to determine how providers get displayed to members when they are searching for a provider within the online provider directory. This solution would allow us to present members with high quality, low cost providers at the top of their search results for PCPs and specialists.
Notes:
There may be work that can be leveraged from a similar CSBD-focused initiative (Wave #845 – “Smart” Provider Finder).
Per Joely Porter: We started at the end of last year (2017) implementing MDO in Medicare. Issue we are having is most markets are too small to measure provider performance in our current statistically valid methodology. We are finding only 3 or 5 provider groups with 150 or more members. Our methodology uses 150 as a cutoff for measurement. We have an upcoming Steering Committee call next week (4/1/18) to discuss this issue.

## Slide 7: Scope Boundaries
Category | In Scope | Out of Scope
Markets / Regions | CareMore; All Anthem Plan States (CA; CO; CT; GA; IN; KY; ME; MO; NH; NV; NY; OH; VA; WI) All Markets where we are using legacy provider finder tool | Commercial HealthLink UniCare Medicare markets using HealthSparq (AZ, FL, NJ, NM, TN, TX, and WA)
LOB / Products | Medical Plan | Commercial Labor & Trust CDHP (Consumer Driven Health Plan), HRA, HSA, FSA, Commuter (Parking, Transit) Health Plan BPO Services (Analytics Services; Subrogation Services; TPA Services; Utilization Management Services) Pharmacy Specialty (Dental; Employee Assistance Program; Hearing; Life & Disability; Vision; Voluntary; Worker’s Compensation) Other (supplemental benefits) Blue Card, EPO, PPO, POS, HMO, Fee-for-Service (FFS)
Business Segments | Medicare | Commercial Individual (On/Off Exchange) Commercial Small Group (On/Off Exchange) Commercial Large Group Commercial National Commercial Employer Group Retiree GBD (Medical Plans Duals – Medicare & Medicaid – MMP; Medicaid) FEP
Other | Secure and non-secure sites (members and guests) | Cost and Care Finder (CCF) Tool
*IMs, refer to the CWI to confirm the In Scope items. Move remaining items to Out of Scope column.

## Slide 8: Requested Initiative Dates
Initiation Readiness Review Kickoff Meeting
02/11/2019
Targeted Deployment Date(s)*
04/12/2019
Targeted Readiness Date*
05/31/2019
Targeted Finish Date*
(including Warranty)
06/30/2019
*Targeted Dates are subject to change.

## Slide 9: Readiness Review
“Execution Ready” Criteria
“Initiation Ready” Criteria
Get-To-Execution Plan

## Slide 10: “Execution Ready” Criteria Assessment
These questions help determine if the team is ready to move straight to Execution. The goal of this exercise is to discuss the criteria, then make a plan for closing any gaps.
 | Questions / Gaps | Get-To-Execution Plan
Capabilities / Features Documented (HLBRs) | Are requirements documented? Are they documented in the format of capabilities/features with the “voice” of a user story as directed by the Unified Requirements Model? Are they loaded into JIRA as Epics? Need help? Are there clear owners identified for each requirement? | Recommend scheduling 3 2-hour sessions Target Wednesday, 2/13 for first session
High-Level Solution Design | Is the high level architectural approach documented? Is it in the format of a Solution Architecture Document (DAD)? Has the solution architecture been reviewed in one of the bi-weekly Solution Overview sessions? | Need LSA assigned
Products / System Impact List Is Final | Do you have a final, validated list of impacted systems and areas? | Output from Solutioning
Delivery Partners and Development Teams Have Been Engaged | Are you appropriately engaged with the Impacted Teams and Resource Managers to fill out your full execution team | Output from Impacted Area Engagement

## Slide 11: “Initiation Ready” Criteria Assessment
These questions help determine if the team is ready to mobilize for Initiation. The goal of this exercise is to discuss the criteria, then make a plan for closing any gaps.
 | Questions / Gaps | Get-To-Execution Plan
Core Team Roles In Place | Project Manager / Delivery Manager? Product Owner / Business Analysts For Requirements? Enterprise / Domain Architect? Lead Solution Architect? Core Delivery Partners (Infrastructure, ETO, Security, DB, HCA, etc) | Need assignment of: IT Initiative Delivery Owner Delivery Manager Lead Solution Architect
IT & Initiative Owners Engaged | Are the sponsors identified and engaged? Are they ready to actively own this initiative or provide an effective delegate? | Need assignment of IT Initiative Delivery Owner
Scope Documented and Agreed Upon | Is there broad agreement on scope amongst the Core Team? Are there any major scoping decisions left to make? Is scope documented in CWI in a sufficient way to serve as a “1-pager” describing the work? | Completed
JIRA Project Area / Initiative Setup* *if this is not ready, we can still proceed with Initiation | Has the JIRA Project Area been created? Has the specific JIRA Initiative Issue Type been created? Does the Initiation Team have the proper security access? What are the expectations for JIRA loading? | Not set up #845 has been set up in JIRA

## Slide 12: Initiation Approaches
Move To Execution Immediately With No Further Assistance From The Initiation Team
No Initiation
  In-Flight Work
  Code-Ready Work
  Add-On Work
  Work Ready For Execution
  IT Teams Ready To Engage
  IT Initiation Delivery Owner Wants To Take Immediately Into Execution Regardless Of Pre-work
A
Choose From a Menu of Options Instead of Using All Initiation Services
Some Initiation
  Significant Pre-work Complete
  Engaged Business & IT Teams
  Strong PM/DM/BA That Can Initiate With Limited Support
  Initiation Facilitation Requested For Some But Not All Services:
  Scope Refinement
  Requirements Backlog in JIRA
  Solution Design
  Engagement of IT Teams
  ROM Estimates
B
Intensive Daily Facilitated Session To Get To Execution As Quickly As Possible
Rapid Initiation
  Work Has Fully Engaged Sponsors, Business & IT Teams
  Participants Ready To Clear-The-Calendar And Meet Daily
  Highest Priority Work
  Urgent Timelines
  Clear Get-to-Execution Plan
C
Facilitated Sessions On
A Schedule That Accommodates The Key Participants
Normal Initiation
  Customized To The Needs Of The Initiative
  Address Uncertainty Around Scope, Requirements, Solution
  Activities Scheduled To Accommodate Participants
  Scope Refinement
  Requirements Backlog in JIRA
  Solution Design
  Engagement of IT Teams
  ROM Estimates
D

## Slide 13: Get-To-Execution Plan
Meeting Consensus
  Initiation Ready
  Execution Not Ready
Initiation Approach
  Normal
  Services Needed:
    (Scope Definition, HLBR/Capability/Epics Facilitation & Validation, High Level Solution Design, Impacted Area Engagement)
Project SDLC Approach
  Hybrid, Agile, Iterative (Modern) Waterfall, Release Train, TBD
Next Steps
  Schedule HLBR Sessions

## Slide 14: Q&A

## Slide 15: Appendix
Why Use Initiation Facilitation?
Initiation Deliverables Support Execution
Initiation Services Overview
Initiation Approaches Overview
  ByPass Initiation
  Non-Facilitated Initiation
  Rapid Initiation
  Normal Initiation
Agile Requirements Overview

## Slide 16: Why Use Initiation Facilitation?
Facilitation
Initiation
  You get a dedicated and specialized team working to bring the right areas and people together across business and IT to ensure there is a shared understanding of the Initiative and it is setup for a successful execution.
Goal: Get Work Ready To Be Executed To Impacted Delivery Teams ASAP.
Designed to launch successful initiatives
We launch large and complex initiatives that impact many delivery teams across Anthem.
We ensure there is a clear shared vision of what a successful execution will look like from a business and technical perspective.
We make sure that the areas essential to delivering the work are identified and engaged for delivery.
Ensure standard practices are in place
We help the Initiatives flow from Wave to Central Work Intake to the IT Teams executing the work.
Initiation sets up standard artifacts and repositories such as APM and JIRA.
Our standardized deliverables, such as Epics/Capabilities and Solution Architecture Documents, can be utilized by Agile & traditional teams.

## Slide 17: Initiation Deliverables Support Execution
Initiation
Execution Delivery
Shared Understanding of Scope
Initiative Backlog with starting EPICs / Capabilities
Solution Design establishing technical approach
Impacted Areas engaged to begin execution
Detailed Requirements (EPICs/User Stories) based on enhancing High Level Capabilities/Epics
Detailed Design enhancing the initial High Level design
Product Backlog
Execution/Delivery Estimation
Construction & Testing
Sprints
Deployment / Implementation
Sprint Deliverables
Warranty / Closeout
“Initiative Starter Kit”
  Execution builds upon the deliverables from Initiation utilizing a full team and day-to-day project management to accelerate the work further.
  Initiation does not answer all of the initiative’s questions; instead it exposes these questions and ensures the right areas are engaged so they can be completely addressed in Execution.
  Initiation ensures foundational analysis is complete, and Owners/Sponsors have a shared vision for successful execution.
Executive Approval to “Go”

## Slide 18: Initiation Service Options
Deliverables
Identify Core Team Participants
Get to Execution Plan
Define Targeted Milestones
Refined Scope and High-Level BRD (Capabilities / EPICs) in the Initiation BRD Template
Finalized Scope and High-Level BRD (Capabilities / EPICs)
Distribute to HLBR Survey Respondents
Identified Systems List and Solution Context Diagram
Initial 90 Day Resource Estimates to staff project
T-Shirt ROM, if applicable
Execution Gate Approval
IT DM Transition
Initial JIRA Upload
Execution
End Initiation
Executive Summary and Transition
REQUEST “GO” APPROVAL AND TRANSITION
6
Estimation
Resource Engagement Planning / ROM
90 DAY RESOURCE ESTIMATES AND/OR ROM
5
Solutioning
Solution
Workshop
BUILD CONCEPTUAL HIGH-LEVEL SOLUTION DESIGN
4
Requirements Validation
REVIEW AND VERIFY HIGH-LEVEL REQUIREMENTS
3
Requirements Elicitation
ELICIT AND/ OR REFINE HIGH-LEVEL REQUIREMENTS
2
Start Initiation
Initiation Readiness Review
Kickoff
OVERVIEW AND DETERMINE THE “GET-TO-EXECUTION” PLAN
1
CWI Intake / Triage
Requirements
Today’s Call

## Slide 19: A. Bypass Initiation
Summary:
  This approach moves work directly to execution.
  It skips the Initiation phase entirely.
Applicable to:
  Work that already meets or does not need the Ready-Set-Go Criteria and Initiation.
Examples:
  Work that already meets the Ready-Set-Go Criteria.
  Work that was already in Execution but went back through Transformation.
  Work that is aligned to existing teams and they are fully ready to accept it.
  Work the IT Initiative Delivery Owner wants to take immediately into execution regardless of readiness.

## Slide 20: B. Some Initiation
Summary:
  In this approach some Initiation activities are facilitated by an Initiation Manager, but not all of them. These are chosen based on the needs of the Initiative.
  The Initiation Services Team can also provide coaching and best practices.
Applicable to:
  Work that does not meet the Execution readiness criteria.
Examples:
  Significant Pre-work Complete
  Engaged Business & IT Teams
  Strong PM/DM/BA That Can Initiate With Limited Support
  Initiation Facilitation Requested For Some But Not All Services:
      Scope Refinement
      Requirements Backlog in JIRA
      Solution Design
      Engagement of IT Teams
      ROM Estimates

## Slide 21: C. Rapid Initiation
Summary:
  In this approach the Initiation Services Team facilitates intensive, daily sessions to Execution ASAP.
  Sessions may combine discussions on scope, requirements and solutioning.
  Work that follows this approach should be prepared to “clear the calendar” for daily facilitated sessions.
Applicable to:
  Work that does not meet the Execution readiness criteria.
Examples:
  Highest priority work that benefits from 3rd party facilitation.
  Work with 100% engaged Core Teams and Initiative Owners / Sponsors who can clear their schedule to work on Initiation activities.
Output:
  Documented Solution Design
  Full set of documented JIRA Capabilities/EPICs (High Level Business Requirements)
Timeline:
  ~1-3 Weeks of facilitation depending on complexity and engagement level.

## Slide 22: D. Normal Initiation
Summary:
  This is the most common approach taken and most closely aligns with the standard historical Initiation activities.
  In this approach the Initiation Services Team facilitates (sequentially scheduled) sessions on scope, requirements and solutioning.
  Work that follows this approach is scheduled to accommodate the participants calendars.
Applicable to:
  Work that does not meet the Execution readiness criteria.
Examples:
  Work that benefits from 3rd party facilitation.
  Work with Core Teams and Initiative Owners / Sponsors who need to split their time with other priorities.
Output:
  Documented Solution Design
  Full set of documented JIRA Capabilities/EPICs (High Level Business Requirements)
Timeline:
  ~2-6 Weeks of facilitation depending on complexity and engagement level.

## Slide 23: Agile Requirements
During Initiation, high level business requirements will be captured as “Jira Epics”, also known as Features, within the Scaled Agile Framework (i.e. SAFe). An Epic is simply a “big user story.” It is usually broad in scope and short on details. During Release Planning, which occurs after Initiation when the full team is engaged, Epics are commonly split into multiple, smaller User Stories.
A User Story is used to express requirements that focuses on what a user of a product would like to achieve. Although documenting and refining Epics, or Features, will be the primary focus during Initiation, User Stories may also be identified. Key characteristics of a user story include:
  They are not detailed requirements specifications (something a system shall do) but are rather negotiable expressions of intent. The User Story does not define the "How".
  They are short and easy to read, understandable to developers, testers, stakeholders, and users. In other words, they are written in plain language without Anthem jargon so that they can be understood by everyone.
  They include the business value.

## Slide 24: Agile Requirements (continued)
Epics and User Stories are written in the same format or voice: As a <who>, I want to <what> so that <why>.
  Example Epic: As a member <who>, I want to log into the Consumer Portal <what>, so that I can view my health insurance related information <why>.
  This Epic can be broken down into smaller User Stories:
    As a member, I want to set my own password so that it is easy to remember.
    As a member, I want to be able to re-enter my password when I mis-key it so that I can still log into the Consumer Portal.
Note that if requirements are delivered in a traditional waterfall format and need no further development, they will not be converted to Epics and User Stories during Initiation. It is recommended that new requirements are written in the user story voice.
For more information and training, see the Agile COE Microsite @ https://share.antheminc.com/sites/AgileAnthemCOE/assets/training.htm